## Slide 1
Snowplow Cache Stress Test Report
Run 7 -- v0.25.178 / Chart 0.20.16 / 50K Compositions x 1K Users 2026-04-11

## Slide 2
Executive Summary
Definitive stress test: 50,000 compositions, 50 namespaces, 1,002 concurrent users
All 6 Phase 7 user-scaling tests PASSED
14x cache speedup over direct API at 50K scale
100% L1 and L2/L3 cache hit rate after warmup
Stable memory: 3.3 GB heap, 376-406 MB Redis at 1K users
Cold start with 1K users: 1.8 seconds
One blocker remaining: S7 mutation latency (fixed in 0.25.179, needs re-test)
S8 bulk-delete convergence: 233s (known limitation for 1K-item namespace deletion)

## Slide 3
Test Configuration
Parameter | Value
Snowplow image | 0.25.178
Helm chart | braghettos/snowplow-chart 0.20.16
Frontend | 1.0.8
Redis | 8.6.2-alpine (sidecar)
Compositions | 50,000 across 50 namespaces
Users | 2 real + 1,000 synthetic = 1,002
Pod memory limit | 16 GiB
GOMEMLIMIT | 18 GiB
Test duration | 4 hours 24 minutes

## Slide 4
Phase 6: Dashboard Scaling (S1-S8)
Stage | Scale | Cold (ms) | Warm (ms) | p50 (ms) | Calls | Convergence
S1 | 0 comp | 983 | 96 | 542 | 16 | 2,644ms
S2 | 1 ns | 1,314 | 89 | 520 | 16 | 2,778ms
S3 | 20 ns | 1,013 | 101 | 486 | 16 | 2,655ms
S4 | 20 comp | 3,859 | 673 | 756 | 16 | 4,214ms
S5 | 50 ns | 992 | 108 | 558 | 16 | 3,305ms
S6 | 50K comp | 2,202 | 111 | 1,777 | 16 | 49,675ms
S7 | Del 1 | 25,553 | 14,831 | 5,628 | 53 | 74,863ms
S8 | Del 1 ns | 12,272 | 370 | 2,461 | 64 | 233,425ms

## Slide 5
S7 Mutation Latency: 134x Degradation
Symptom: Deleting 1 composition at 50K -> 25s cold, 15s warm, 75s convergence
Root cause: reconcileGVR at 50K triggers full L3 diff (50K keys) instead of incremental patch
Missing L1ChangeInfo synthesis -> L1 refresh falls back to full O(N) rebuild
Fix: v0.25.179 synthesizes L1ChangeInfo from reconcile diff
Expected post-fix: S7 convergence < 10s, warm < 1s
Status: Committed, needs re-test validation

## Slide 6
S8 Bulk Delete Convergence: 233 Seconds
Scenario: Delete namespace bench-ns-50 (1,000 compositions out of 50K)
Progressive convergence: 49,042 at 49s -> 49,008 at 106s -> 49,000 at 233s
Root cause: debounced reconcile (2s idle / 30s max) + full L3 diff at 49K items
8 residual stale entries required an extra debounce cycle to clear
Known limitation: bulk ops scale with total dataset size, not mutation size
Optimization path: incremental reconcileGVR (O(mutation) vs O(total)) -> est. 30-45s

## Slide 7
Phase 7: User Scaling (50K compositions)
Step | Users | Warmup | Heap (MB) | Goroutines | Redis (MB) | Result
Baseline | 2 | 1,788ms | 3,280 | 569 | 339 | --
N=10 | 12 | 17.8s | 3,375 | 605 | 340 | PASS
N=50 | 52 | 38.0s | 2,231 | 786 | 342 | PASS
N=100 | 102 | 43.7s | 2,461 | 850 | 347 | PASS
N=500 | 502 | 4.7min | 3,061 | 1,388 | 365 | PASS
N=1000 | 1,002 | 5.8min | 3,331 | 1,076 | 376 | PASS
Cold-1K | 1,002 | 1.8s | 3,879 | 2,646 | 406 | PASS

## Slide 8
Cache Performance
Metric | Value
L1 hit rate | 100% (1,203 hits, 0 misses)
L2/L3 hit rate | 100% (9,765 hits, 0 misses)
RBAC hit rate | 85% (132,340 hits, 23,468 misses)
Cache ON vs OFF (PieChart) | 340ms vs 4,700ms = 14x speedup
Cache ON vs OFF (Table) | 460ms vs 4,900ms = 11x speedup
Redis memory at 1K users | 376-406 MB
Per-user Redis cost | 37-182 KB

## Slide 9
Memory Profile at 50K x 1K Users
Metric | Measured | Budget | Utilization
Go heap (steady) | 3.3 GB | 16 GB (GOMEMLIMIT) | 20%
Go heap (peak) | 3.9 GB | 16 GB | 24%
Redis peak | 447 MB | 4 GB | 11%
Goroutines (steady) | 1,076 | 10K | 11%
Goroutines (peak) | 2,646 | 10K | 26%
OOM events after fix | 0 | 0 | 100%

## Slide 10
v0.25.149 (5K) vs v0.25.178 (50K)
Metric | 5K Baseline | 50K Stress | Ratio | Verdict
S1 warm | 83ms | 96ms | 1.2x | STABLE
S6 warm | 1,700ms | 1,777ms | 1.0x | REMARKABLE
S7 convergence | 7.0s | 74.9s | 10.7x | FIX PENDING
S8 convergence | 7.4s | 233s | 31.5x | EXPECTED
Redis memory | 258 MB | 447 MB | 1.7x | EXCELLENT
Cache speedup | 4.8x | 14x | 2.9x improvement | EXCELLENT
Pod restarts | 0 | 2 (pre-fix) | -- | CONDITIONAL

## Slide 11
Issues Found and Status
1. S7 mutation spike (25s warm) -- FIXED in 0.25.179, needs re-test
2. S8 bulk convergence (233s) -- KNOWN limitation, incremental diff designed
3. Compositions page errors at <20 items -- OPEN, frontend pagination threshold
4. Core-provider webhook restarts (305+) -- NOT a snowplow issue
5. Pod OOM at 50K initial LIST -- FIXED by chunked LIST in 0.25.176

## Slide 12
Fixes Shipped (0.25.168 - 0.25.179)
Tag | Change
0.25.168 | Widget-level pagination (Phase 1)
0.25.169 | RESTAction L1 + singleflight dedup
0.25.170-172 | Prewarm optimizations (RAs first, unthrottled)
0.25.173 | Shared l1cache package refactor
0.25.174 | RBAC gate on L3 reads
0.25.175 | Pass page/perPage to restaction handler
0.25.176 | Chunked informer LIST (OOM fix)
0.25.177 | P0 dead code cleanup (196 lines removed)
0.25.178 | Dependency tracking fix
0.25.179 | L1ChangeInfo synthesis (S7 fix)

## Slide 13
Recommendations
1. IMMEDIATE: Deploy 0.25.179 and re-run Phase 6 to validate S7 fix
2. IMMEDIATE: Lock 0.25.179 as 50K production baseline after validation
3. THIS WEEK: Investigate compositions page HTTP errors at <20 items
4. NEXT WEEK: Implement incremental reconcileGVR diff (reduces S8 from 233s to ~30s)
5. MONITOR: l1.refresh.duration, Redis memory, goroutine count in production
VERDICT: Production-ready for 50K compositions x 1K users
Single blocker: S7 fix (0.25.179) validation

## Slide 14
Scaling Projections
Scale | Compositions | Users | Redis | Heap | Convergence
Current | 50K | 1K | 450 MB | 3.5 GB | 2-10s (single)
2x | 100K | 2K | 900 MB | 5.0 GB | 4-20s (single)
5x | 250K | 5K | 2.2 GB | 8.0 GB | 10-50s (single)
10x | 500K | 10K | 4.5 GB | 12.0 GB | Needs D-phase